UGANDA INSTITUTE OF INFORMATION AND COMMUNICATION TECHNOLOGY

FINAL YEAR PROJECT PROPOSAL.

PHARMA-CONNECT: A PHARMACEUTICAL DELIVERY MOBILE APPLICATION

BY

| STUDENT NAME | REGISTRATION NUMBER |
| --- | --- |
| KASIRYE ALFRED SEMPAGI | 2024/ITB/WKD/0724 |
| OKITOI SAM | 2024/ITB/WKD/1481 |
| ACEKO MAUREEN | 2024/ITD/WKD/0727 |
| MUKWAYA ANDREW | 2024/ITB/WKD/140/G |
| NANKUNDA OLIVIOUS | 2024/ITB/WKD/0681 |
| NAMWANGA DAISY | 2024/ITB/WKD/1864/G |

PROJECT CODE: ……………

DEPARTMENT OF ICT AND ENGINEERING

SUPERVISOR:

EDISON NKURUNUNGI

UGANDA INSTITUTE OF INFORMATION AND COMMUNICATIONS TECHNOLOGY

A PROJECT PROPOSAL SUBMITED TO THE DEPARTMENT OF INFORMATION AND COMMUNICATIONS TECHNOLOGY AND ENGINEERING IN PARTIAL FULFILMENT OF THE REQUIREMENT FOR THE AWARD OF A DIPLOMA IN (DITB) OF UGANDA INSTITUTE OF INFORMATION AND COMMUNICATIONS TECHNOLOGY.

# DECLARATION

We, the undersigned, do hereby declare that this Project proposal titled “Pharma-Connect: A Pharmaceutical Delivery Mobile Application” is our original work and has not been submitted to any institution for any academic award.

………………………………………………………Date……………………….…………

………………………………………………………Date…………………………………

………………………………………………………Date…………………………………

………………………………………………………Date…………………………………

………………………………………………………Date …………………………………

………………………………………………………Date………………………………….

# APPROVAL PAGE

This project proposal has been submitted for examination with the approval of the supervisor.

Supervisors name: ……………………………………….

Signature:    ………………………………….

Date ………………………………………….

# DEDICATION

We dedicate this research proposal to our beloved parents, guardians, and lecturers for their endless support, encouragement, and guidance throughout our academic journey. We also dedicate it to all pharmacy professionals striving to make healthcare delivery more efficient and accessible in Uganda.

# ACKNOWLEDGEMENT

We would like to sincerely thank the Almighty God for giving us wisdom, health, and the strength to accomplish this proposal. Our deepest appreciation goes to our supervisor for their tireless guidance, mentorship, and valuable feedback. We are also grateful to our families, friends, and colleagues for their moral support, and to all the pharmacists and patients who participated in our data collection process.

# ABSTRACT

This research proposal presents Pharma Connect, a mobile application designed to digitize pharmaceutical delivery services in Uganda. The system aims to replace traditional manual and paper-based drug ordering processes with an efficient digital platform that connects pharmacies and patients. Through this app, users can upload prescriptions, track their medicine orders in real time, and receive deliveries securely at their doorstep.

The research identifies the current inefficiencies in Uganda’s pharmaceutical delivery systems, proposes a digital solution, and outlines the design and implementation plan. The expected outcome is a functional prototype that improves accessibility, reduces delivery time, and enhances overall efficiency in medicine distribution

# TABLE OF CONTENTS

DECLARATION	i

APPROVAL PAGE	ii

DEDICATION	iii

ACKNOWLEDGEMENT	iv

ABSTRACT	v

TABLE OF CONTENTS	vi

CHAPTER ONE: INTRODUCTION	1

1.1 Introduction	1

1.2 Background to the Study	1

1.3 Statement of the Problem	2

1.4 General Objective	2

1.5 Specific Objectives	2

1.6 Significance of the Study	3

1.7 Scope of the Study	3

1.8 Justification/Rationale	4

CHAPTER TWO: LITERATURE REVIEW	5

2.1 Introduction	5

2.2 Theoretical Review	5

2.3 State-of-the-Practice in Uganda	6

2.4 State-of-the-Art / Similar Existing Systems	6

2.5 Comparative Evaluation	7

Table 2.1: Comparative Evaluation of Pharmaceutical Delivery Systems	7

2.6 Conclusion	9

CHAPTER 3: METHODOLOGY	10

3.1 System Study	10

3.2 System Analysis	11

3.3 System Design	11

3.4 System Development	12

3.5 System Testing and Validation	13

4.0 References	14

4.1 Appendices	14

4.1.1 Project Work Plan / Timeline	14

4.1.2 Risk Analysis and Mitigation Plan	15

4.1.3 Project Budget / Resource Requirement	16

4.1.4 List of Tables	16

# CHAPTER ONE: INTRODUCTION

## 1.1 Introduction

The digital transformation of service delivery is a critical driver of efficiency and accessibility in the modern economy. In Uganda, the healthcare sector stands to benefit immensely from such innovations, particularly in the pharmaceutical supply chain. Currently, the process of ordering and receiving prescribed medicines is fraught with inefficiencies, relying heavily on manual, paper-based systems that lead to delays, errors, and limited access for patients. This proposal introduces "Pharma-Connect," a digital platform designed to bridge this gap. By leveraging widely adopted mobile technology, Pharma-Connect aims to create a seamless connection between patients and licensed pharmacies, facilitating the digital upload of prescriptions, real-time order tracking, and secure doorstep delivery. This chapter establishes the foundation for the project by outlining the problem background, stating the core issue, defining the objectives, and explaining the project's significance, scope, and justification.

## 1.2 Background to the Study

The pharmaceutical industry in Uganda is a vital component of the national healthcare system. However, its operational backbone, especially for order processing and logistics, remains largely under-digitized. Many pharmacies, particularly small to medium-sized establishments, rely on traditional methods such as physical logbooks for inventory, paper prescriptions, and manual coordination of delivery personnel (Mukasa, 2020). This historical reliance on analog systems creates a significant disconnect between the potential of mobile technology—which has a penetration rate of over 67% in Uganda (UCC, 2023)—and its practical application in solving critical healthcare challenges.

Conceptually, this project is situated within the domains of Health Informatics and E-Commerce, applying the principles of digital marketplaces to a critical healthcare need. The current state of affairs is characterized by a fragmented process: a patient must physically visit a pharmacy to present a prescription, only to often find that the required medication is out of stock. This not only time wasting and resources but also poses a serious risk to patients requiring urgent treatment. The background of this study is, therefore, the persistent gap between the high mobile phone adoption rate and its underutilization in streamlining pharmaceutical logistics, leading to an inefficient, opaque, and patient-unfriendly system.

## 1.3 Statement of the Problem

The current pharmaceutical delivery system in Uganda is predominantly manual, slow, and error-prone. Patients, especially the elderly, chronically ill, and those in remote areas, face significant difficulties in accessing prescribed medications in a timely manner due to long distances to pharmacies, frequent stock-outs, and poor communication channels. Concurrently, pharmacies struggle with inefficient inventory management, a lack of real-time order tracking capabilities, and logistical bottlenecks that delay deliveries and increase operational costs.

Despite the proliferation of mobile applications for various services in Uganda, there is a scarcity of integrated digital platforms dedicated to solving these specific pharmaceutical delivery challenges. Existing interventions are fragmented and do not offer a holistic solution that connects the patient, the pharmacy, and the delivery logistics into a single, efficient workflow. Therefore, the problem is the absence of an integrated, user-friendly digital platform that automates the pharmaceutical ordering and delivery process, leading to delayed access to essential medicines, operational inefficiencies for pharmacies, and an overall sub-optimal healthcare experience for Ugandan citizens.

## 1.4 General Objective

The general objective of this project is to design and develop a prototype for "Pharma-Connect," a digital pharmaceutical delivery platform, to enhance the accessibility, efficiency, and transparency of medicine distribution for users in Kampala, Uganda.

## 1.5 Specific Objectives

To achieve the general objective, this project will pursue the following specific objectives:

To study and analyze the limitations of the current manual pharmaceutical ordering and delivery systems used by selected pharmacies in Kampala.

To determine the user and system requirements for the Pharma-Connect platform based on the findings from the first objective.

To design the system architecture and user interfaces for the Pharma-Connect mobile and web applications.

To develop a functional prototype of the Pharma-Connect platform with core features including user registration, prescription upload, order management, and real-time tracking.

To test and validate the functionality and usability of the developed prototype to ensure it meets the specified requirements.

## 1.6 Significance of the Study

The successful implementation of Pharma-Connect will offer substantial benefits to various stakeholders:

· For Patients: It will provide convenient, time-saving, and reliable access to medications, particularly benefiting those with mobility issues or in remote locations within the pilot area. Real-time tracking will reduce anxiety and improve the overall customer experience.

· For Pharmacies: The system will digitize inventory management, reduce errors and provide valuable data for stock forecasting. It will streamline order processing, reduce paperwork, and expand their customer reach beyond their physical location.

· For the Healthcare System: By ensuring timely access to medicines, the project can contribute to better treatment adherence and improved public health outcomes. It also sets a precedent for the digital transformation of other healthcare logistics services in Uganda.

· For Academia: This project will serve as a practical case study on the application of Agile methodology and a common technology stack (Node.js, MySQL) to solve a real-world problem in the Ugandan context.

## 1.7 Scope of the Study

· Geographical Scope: The study and pilot implementation will be confined to Kampala District. This allows for manageable data collection, testing, and initial deployment in an area with high population density and robust internet and logistics infrastructure.

· Technical Scope: The project will deliver a Minimum Viable Product (MVP) comprising a customer-facing mobile application and a web-based dashboard for pharmacy administrators. Core functionalities will include user authentication, prescription upload, order placement, basic inventory management, and order status tracking.

· Functional Scope: The system will be developed as a standalone platform. Deep integration with existing legacy Pharmacy Management Systems (PMS) or third-party logistics APIs for live GPS tracking is beyond the scope of this initial prototype. The payment gateway will be integrated but may use a sandbox environment for testing.

## 1.8 Justification/Rationale

This research is justified by the critical need to modernize a key component of Uganda's healthcare infrastructure. The persistence of a manual pharmaceutical delivery system in a rapidly digitalizing society is an anomaly that has tangible negative consequences on public health and economic productivity. If this problem is not addressed, the inefficiencies will continue to cause treatment delays, exacerbate health inequalities for vulnerable populations, and hinder the growth and professionalism of local pharmacies.

By developing Pharma-Connect, this project provides a practical, scalable, and sustainable intervention. It leverages existing, affordable technology to create a solution that directly addresses the identified gaps. The project is not merely an academic exercise but a necessary step towards building a more resilient, efficient, and patient-centric healthcare delivery model in Uganda. The potential to improve health outcomes and stimulate efficiency makes this research not only relevant but urgently needed

# CHAPTER TWO: LITERATURE REVIEW

## 2.1 Introduction

This chapter presents a critical analysis of existing literature and systems relevant to the development of a pharmaceutical delivery platform. The review is structured to establish a theoretical foundation, examine the current state-of-practice in Uganda, explore state-of-the-art global systems, and conduct a comparative evaluation to identify gaps and opportunities. The purpose is to contextualize the Pharma-Connect project within the broader body of knowledge, ensuring that it is informed by existing theories, learns from similar implementations, and is designed to address identified shortcomings. The themes explored herein are directly linked to the project's specific objectives.

## 2.2 Theoretical Review

The development of Pharma-Connect is grounded in several key information systems and business theories that guide its design and anticipated adoption.

Technology Acceptance Model (TAM): Proposed by Davis (1989), TAM posits that the adoption of a new technology is determined by its Perceived Usefulness and Perceived Ease of Use. For Pharma-Connect, this means the system must demonstrably make it easier and faster for patients to get their medication (usefulness) and must feature an intuitive, user-friendly interface that requires minimal technical skill (ease of use). This theory will guide the UI/UX design and feature prioritization.

Unified Theory of Acceptance and Use of Technology (UTAUT): This model, by Venkatesh et al. (2003), extends TAM by including factors like Social Influence and Facilitating Conditions. The success of Pharma-Connect will depend not just on individual perception but also on recommendations from doctors or community members (social influence) an the availability of support structures like reliable internet and digital payment systems (facilitating conditions). This theory informs the project's strategy for user training and stakeholder engagement.

E-Commerce Business Models: The platform operates on a B2C (Business-to-Consumer) and B2B (Business-to-Business) marketplace model. It connects multiple pharmacies (businesses) to end consumers, with the platform potentially generating revenue through transaction fees or subscription models for pharmacies. Understanding the dynamics of online marketplaces, including trust mechanisms (e.g., reviews, secure payments) and logistics coordination, is crucial for the system's sustainable operation.

## 2.3 State-of-the-Practice in Uganda

In Uganda, the landscape for digital pharmaceutical services is nascent but evolving. The predominant practice remains the traditional, manual system of visiting physical pharmacies. However, some initial interventions exist:

· General E-Commerce Platforms: Platforms like Jumia Food and Jumia Market have familiarized a segment of the urban population with the concept of online ordering and home delivery. However, they are not specialized for pharmaceuticals; they lack features for handling sensitive prescriptions, verifying licensed pharmacies, and ensuring the integrity of temperature-sensitive medications.

· Clinic and Hospital Management Systems: Some private hospitals and clinics have implemented internal systems for managing patient records and pharmacy stock. However, these are typically closed systems, not accessible to the general public or independent pharmacies, and do not solve the last-mile delivery problem for the wider community.

· Ad-hoc Social Media Orders: A common, informal practice involves customers placing orders for medicines via WhatsApp or phone calls to known pharmacy attendants. This method, while leveraging mobile technology, lacks structure, security, formal tracking, and scalability. It highlights a clear user demand for remote ordering but underscores the need for a formalized, secure platform.

The state-of-practice, therefore, is characterized by fragmented, non-specialized, or informal digital interactions that fail to provide a comprehensive, reliable, and secure solution for pharmaceutical delivery.

## 2.4 State-of-the-Art / Similar Existing Systems

Globally, several successful models demonstrate the viability of pharmaceutical delivery platforms.

· System A: Capsule (United States): Capsule offers a full-service pharmacy experience via a mobile app. It allows users to manage prescriptions, get them transferred, and have them delivered for free. Its key strengths are a simple, intuitive user interface and a focus on centralizing a patient's prescription history.

· System B: mPharma (Ghana & Pan-African): mPharma's focus is primarily B2B, helping pharmacies manage their inventory and procurement through its "Mutti" platform. It also runs patient-facing services that provide price transparency and facilitate medication financing. Its strength lies in its data-driven supply chain management for pharmacies.

System C: 1mg (India): 1mg is a comprehensive healthcare platform that provides services like medicine delivery, lab test bookings, and telemedicine consultations. It stands out for its vast product catalogue, diagnostic integration, and extensive use of information on drug substitutes and interactions.

These systems demonstrate key functionalities that are considered state-of-the-art: seamless prescription management, robust inventory integration, multi-service healthcare platforms, and strong data analytics.

# 2.5 Comparative Evaluation

The table below provides a comparative analysis of the existing systems against the core functionalities required for an effective pharmaceutical delivery solution in Uganda.

## Table 2.1: Comparative Evaluation of Pharmaceutical Delivery Systems

| Gap Category | Core Problem | Pharma-Connect's Solution (The Sweet Spot) |
| --- | --- | --- |
| The Global Gap (Capsule, 1mg) | High functionality (FR1-FR4) but zero local market presence or adaptation (FR5). They don't solve the immediate Ugandan need. | Integrates core functionality (FR1-FR4: Structured uploads, tracking, inventory, secure payments) into a localized app. |
| The Regional Gap (mPharma) | Strong B2B/pharmacy focus (FR3 - Inventory) but weak on the crucial B2C end-user experience (FR1, FR2, FR4). Lacks a robust consumer delivery platform. | Prioritizes the B2C experience with functional Real-Time Order Tracking (FR2) and Structured Prescription Upload (FR1), which are vital for customer trust and convenience. |
| The Local Practice Gap (Informal) | High local relevance (FR5) but fails completely on security, efficiency, and reliability (FR1-FR4). Leads to fragmented, inefficient service. | Formalizes the process using digital modules for pharmacies and users, while integrating local preference for COD (Cash on Delivery) within a secure framework (FR4). |

Key Non-Functional Requirements

These requirements define how well the system performs its functions.

Usability: The system's interface is intuitive and easy to navigate for users with varying levels of technical proficiency.

Reliability/Availability: The system is consistently operational and accessible when needed (high uptime).

Performance: The system responds quickly to user inputs (low latency).

Security: Data, especially personal health information and passwords, is protected through encryption and secure practices.

Scalability: The system's architecture can handle a growing number of users, orders, and data without significant performance loss.

| Non-Functional Requirement | Current Ugandan Practice (Informal) Score | Pharma-Connect Target Score | Qualitative Improvement |
| --- | --- | --- | --- |
| Usability (NFR1) | Low (Fragmented, Social Skill Reliant) | High (Priority) (Intuitive UI/UX for low technical literacy) | Provides a standardized, guided digital experience, removing fragmentation and dependence on personal communication. |
| Reliability/Availability (NFR2) | Very Low (Dependent on individual network/battery) | Medium-High (Target) (Cloud-hosted, 24/7 planned availability) | Transforms service from an unreliable, personal commitment to a dependable, continuously operational platform. |
| Security (NFR4) | Very Low (No encryption, sensitive data on WhatsApp) | High (Priority) (Data encrypted in transit, passwords hashed) | Bridges the "Security Chasm," moving from zero data protection to essential industry-standard practices, critical for patient trust. |
| Scalability (NFR5) | Very Low (Relies on manual effort) | Medium (Architected for) (Modern 3-tier stack designed for growth) | Creates a system capable of handling growing demand across Kampala and beyond, entirely replacing the personal, non-scalable approach. |

Critique and Justification for Pharma-Connect:

The comparison reveals that while global systems are advanced, they are not tailored to the specific logistical, regulatory, and user-behaviors contexts of Uganda. The informal local practices, though widespread, are inefficient and insecure. Pharma-Connect is proposed to fill this gap by combining the robust functionalities of state-of-the-art systems (like prescription handling and tracking) with a dedicated focus on solving the unique challenges of the Ugandan market, such as cash-on-delivery payment models and logistics within Kampala's urban structure.

## 2.6 Conclusion

The literature review confirms a significant gap in the Ugandan market for a dedicated, secure, and efficient pharmaceutical delivery platform. Theoretical models like TAM and UTAUT provide a framework for ensuring user adoption. Learning from global leaders like Capsule and mPharma highlights the importance of a user-centric design and strong backend pharmacy management tools. The comparative evaluation clearly shows that no existing system offers a holistic solution that is both functionally comprehensive and contextually adapted to Uganda. Therefore, the Pharma-Connect project is not only justified but is also positioned to contribute a meaningful and necessary innovation to Uganda's digital health landscape by synthesizing global best practices with local realities.

# CHAPTER 3: METHODOLOGY

This chapter outlines the systematic, phased approach that we will employ to transform the Pharma-Connect concept into a functional, market-ready platform. Our methodology is designed to be agile, data-driven, and user-centric, ensuring the final product effectively solves the identified problems and will be built on a robust, scalable foundation.

## 3.1 System Study

This section explains how we will gain a foundational, empirical understanding of the inefficiencies and user pain points within the current manual pharmaceutical ordering and delivery systems in Kampala.

Activities & Procedures:

1. Data Collection Methods:

Surveys (Quantitative): Structured online questionnaires will be distributed to a sample of over 50 potential users (patients and caregivers) in Kampala. The goal is to gather broad, quantifiable data on challenges such as travel distance to pharmacies, frequency of stock-outs, and communication gaps.

Interviews (Qualitative): Semi-structured interviews will be conducted with the managers and staff of 5 selected pharmacies. This provided in-depth, qualitative insights into operational bottlenecks, inventory management practices, and logistical hurdles from the service provider's perspective.

Observation (Qualitative): Direct observation will be performed at the participating pharmacies to document the actual workflow of processing prescriptions, managing orders, and coordinating deliveries, revealing inefficiencies not always stated in interviews.

2. Data Collection Tools:

Google Forms for survey distribution and data aggregation.

An Interview Guide with open-ended questions for consistent qualitative data collection.

An Observation Checklist to systematically record steps, time taken, and pain points in the current process.

## 3.2 System Analysis

Here we will see how to translate the findings from the system study into precise technical and functional specifications for the Pharma-Connect platform.

Activities & Procedures:

1. Requirements Categorization: The identified pain points that will be translated into a structured list of requirements.

Functional Requirements: Specific behaviors the system must exhibit.

Example: "The system shall allow customers to upload a picture of their prescription."

Non-Functional Requirements: Quality attributes the system must possess.

Example: "The system shall have a response time of less than 3 seconds for all key actions."

2. Process Modeling with UML:

· Use Case Diagram: will be created to define the scope of the system and visualize the interactions between actors (Customer, Pharmacy Staff, Delivery Agent) and the system's key functionalities (e.g., Place Order, Manage Inventory, Track Order).

· Context Diagram (DFD Level 0): Will be created to establish the system boundaries and illustrate the data flow between the Pharma-Connect system and external entities (Customer, Pharmacy, Payment Gateway).

Output: A Software Requirements Specification (SRS) document, Use Case Diagram, and Context Diagram, which serve as the definitive blueprint for the design phase.

## 3.3 System Design

In this section there will be creation of the detailed technical blueprints for the system's architecture, database, and user interfaces.

Activities & Procedures:

1. System Architecture Design:

A 3-Tier Architecture is designed:

Presentation Tier (Frontend): The user interface for the mobile and web applications.

Application Tier (Backend): The server-side logic and API.

Data Tier (Database): The persistent data storage.

2. Database Design:

Entity-Relationship Diagram (ERD): will be developed to model the database structure, defining key entities (User, Pharmacy, Order, Prescription, Inventory) and their relationships.

3. User Interface (UI/UX) Design:

Wireframes and Mockups: High-fidelity, interactive prototypes of the application screens will be designed using Figma. This visualized the user flow for key processes like registration, prescription upload, and order tracking, allowing for early feedback.

Output: System Architecture Diagram, Entity-Relationship Diagram (ERD), and a complete set of UI/UX Mockups and Prototypes.

## 3.4 System Development

Building of a functional Minimum Viable Product (MVP) prototype based on the approved designs.

Technology Stack:

Frontend: React.js

Backend: Node.js with Express.js

Database: MySQL

Version Control: GitHub

Core Modules Developed:

User Authentication Module: Handles secure registration and login.

Prescription Management Module: That will allow users to upload and manage prescription images.

Order Processing Module: That will manage the entire order lifecycle from placement to fulfillment.

Inventory Management Module: Providing a simple interface for pharmacies to update stock levels.

Order Tracking Module: Enabling status updates and real-time tracking for customers.

Output: A live, functional MVP prototype with source code managed in a GitHub repository.

## 3.5 System Testing and Validation

Verification of the developed system is functional, reliable, and user-friendly.

Activities & Procedures:

Testing Methods:

Unit Testing: Individual modules (e.g., login function), Will be tested for correctness.

Integration Testing: Interactions between modules (e.g., placing an order reduces inventory) Will be tested.

User Acceptance Testing (UAT): A group of target users and pharmacy staff will be asked to complete specific tasks using the prototype, and their feedback is collected.

Test Matrices (Examples):

Test Case: User Login

Input: Valid username/password -> Expected Result: Access granted.

Input: Invalid password -> Expected Result: "Invalid password" error.

Test Case: Prescription Upload

Input: JPG image -> Expected Result: Upload successful.

Input: PDF file -> Expected Result: "Invalid file format" error.

Validation Outcome:

The UAT feedback will confirm that the core functionalities worked as it will be intended. Feedback will be used to make final adjustments before a potential commercial launch.

Output: A comprehensive Test Report, Bug Fix Log, and UAT Feedback Summary, validating the readiness of the Pharma-Connect prototype.

# 4.0 References

Davis, F. D. (1989). Perceived Usefulness, Perceived Ease of Use, and User Acceptance of Information Technology. MIS Quarterly, 13(3), 319–340.

Mukasa, M. (2020). Challenges of Inventory Management in Community Pharmacies in Urban Uganda. Makerere University Business School.

Uganda Communications Commission (UCC). (2023). Postal, Broadcasting and Telecommunications Market Performance Report for the Fourth Quarter of the Financial Year 2022/2023.

Venkatesh, V., Morris, M. G., Davis, G. B., & Davis, F. D. (2003). User Acceptance of Information Technology: Toward a Unified View. MIS Quarterly, 27(3), 425–478.

## 4.1 Appendices

Appendix A: Project Proposal (Including Work Plan and Budget)

### 4.1.1 Project Work Plan / Timeline

This section will elaborate phased execution plan for the Pharma-Connect system over a 12-month final-year project cycle.

| Phase / Activity | Months | Key Deliverable |
| --- | --- | --- |
| Topic Finalization & Proposal Writing | 1–2 | Approved Proposal |
| Literature Review & Methodology | 1–2 | Chapter 2 Draft |
| Design Data Collection Tools | 3–4 | Survey & Interview Guide |
| Conduct Surveys & Interviews | 3–4 | Raw Data Sets |
| Data Analysis | 4 | Findings Report |
| Software Requirements Specification (SRS) | 4 | SRS Document |
| UI/UX Design (Figma) | 5–6 | Prototypes |
| System Architecture & Database Design | 5–6 | Architecture Diagram, ERD |
| Frontend Development (React.js) | 7–10 | Mobile App MVP |
| Backend & API Development | 7–10 | Functional Backend |
| Database Implementation | 7–10 | Integrated System |
| Testing (Unit, Integration, UAT) | 9–10 | Test Reports |
| System Refinement | 10 | Improved Prototype |
| Report Writing & Compilation | 1–12 | Final Project Report |
| Final Submission & Presentation Prep | 11–12 | Final Presentation |

Tables showing work plan

### 4.1.2 Risk Analysis and Mitigation Plan

Proactively identifying potential risks that could hinder the project's success and define strategies to mitigate them.

| Risk Category | Specific Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Technical | Unfamiliarity with React.js/Node.js may delay development. | High | Medium | Allocate first 2 weeks to technical onboarding; use tutorials and starter templates. |
|  | Integration issues between frontend & backend APIs. | Medium | High | Apply consistent REST standards; use Postman for continuous API testing. |
|  | Prototype performance issues (slow load, heavy UI). | Medium | Medium | Optimize code and assets; select adequate cloud hosting resources. |
| Data & Security | Privacy concerns from pharmacies/patients. | High | High | Obtain ethical approval; anonymize all collected data; use HTTPS; securely hash passwords. |
| Operational | Low survey/interview response rate. | High | Medium | Use multi-channel outreach; offer airtime incentives; leverage supervisor contacts. |
|  | Pharmacies may decline UAT participation. | Medium | High | Engage early; highlight project benefits; prepare backup UAT with student role-play. |
| Managerial | Team conflicts or unequal contribution. | Medium | High | Define roles early; hold weekly sync meetings; escalate issues to supervisor when necessary. |
|  | Scope creep beyond MVP. | High | Medium | Use MoSCoW prioritization; enforce SRS boundaries; require supervisor approval for additions. |
| External | Internet instability affecting development/deployment. | High | Low | Use offline-capable tools; perform deployments during stable connectivity hours. |

### 4.1.3 Project Budget / Resource Requirement

Estimations of the financial resources required will successfully be executed for the Pharma-Connect project.

| Item | Description / Justification | Qty | Unit Cost (UGX) | Total (UGX) |
| --- | --- | --- | --- | --- |
| SOFTWARE & HOSTING |  |  |  |  |
| Cloud Hosting (Backend & Database) | Basic server instance (AWS/DigitalOcean) for 6-month testing & demo period | 6 months | 40,000 | 240,000 |
| Google Play Developer Account | One-time fee to publish APK for testing | 1 | 75,000 | 75,000 |
| DATA COLLECTION |  |  |  |  |
| Transport to Pharmacies | Visits to 5 pharmacies in Kampala for interviews & observations | 5 trips | 20,000 | 100,000 |
| Survey Incentives | Airtime (UGX 2,000) for 50 participants | 50 | 2,000 | 100,000 |
| CONTINGENCY |  |  |  |  |
| Miscellaneous | Printing, extra bandwidth, internet dongle, unforeseen tasks | Lump sum | – | 85,000 |
| GRAND TOTAL |  |  |  | 600,000 UGX |

### 4.1.4 List of Tables

Table 1: Summary of System Requirements (Functional & Non-Functional)
Table 2: Project Budget / Resource Requirements

Table 3: Risk Analysis and Mitigation Plan